## Slide 1: Web Modernization Program
Dec. 7, 2017
WebResdesignTeam@uta.edu
Notes: Contracts will impact how we utilize the product and the life of how we implement
Contract needs to be strict enough to hold the implementation partner accountable by flexible enough for us to make adjustments
Ex. Building a home, you know what you want going in, but you want your contract to be flexible enough for you to make changes without costing you a fortune.

## Slide 2
Key Objectives
Understand involvement needed
Provide status updates on Project
Set expectation for the coming months
Collect feedback on the design

## Slide 3
Complete
1 Month
9 Months
Phase III
Implementation Partner:
Selected implementation partner.
Gather feedback from departments and colleges
Phase I
Redesign using the current tool:
The main UTA webpage
A few other key pages
Phase II
Vendor Selection:
Product, hosting, and implementation partners selected.
Expected to be completed in January
Project Deployment

## Slide 4
Contract negotiations with the Implementation partner are expected to be completed in January.
Contracts
Contract negotiations with an implementation partner and still in progress. The Executive Committee has agreed on a scope for the implementation partner which includes unique landing pages and templates.
(Detail for the unique landing pages and templates is included on the following slide.)
Implementation
Sitecore has been selected as the University-wide content management system and will replace our current management system, Hannon Hill’s Cascade Server.
Product
Project Status Updates
The 3 updates provided below are interrelated and interdependent

## Slide 5
Student Life
About Us
Research
Giving
News Center
University Homepage
Admissions
Apply Now
Visit
Academics
Unique Landing Pages
The pages listed below are included in the SOW
Notes: We have tentative idea of where we are going, the overall direction is important and that is what is laid out in the SOW along with what is needed to be achieved

## Slide 6
1
Individual Colleges & Schools
Department Landing Page
Including parents, current students, and faculty & staff
Audience Specific
Administrative Landing
& Content Pages
Faculty Templates
2
3
4
5
Templates Detailed
The templates listed below are included in the SOW.
tools
optimization
project
Analysis
research
health
evola
traffic
SEO
wordpres
marketing
advertising
business
france
freelance
money
hospital
plan
finance
trend
audience
competitors
presentation
fyi
music
VIH
infographic
target
key
mobile
chart
6
Generic Content Templates

## Slide 7
Est. Project Timeline
Stakeholder engagement throughout the project is identified below.
 | Jan. | Feb. | March | April | May | June | July
Contracts |  |  |  |  |  |  | 
Discovery/ Marketing Design Estimated start time for the Discovery phase is mid-late February |  |  |  |  |  |  | 
Architecture Prep targeted site content, team & skills, current cascade tool stabilization |  |  |  |  |  |  | 
Targeted Content Migration (Iterative) |  |  |  |  |  |  | 
Upgrade Cascade/ Mechanism for remaining sites |  |  |  |  |  |  | 
Site Migration & Continued Support |  |  |  |  |  |  | 
Support & Training for the product |  |  |  |  |  |  | 
Communication |  |  |  |  |  |  | 
Ongoing
Ongoing
= Stakeholder Engagement
Footnote: Tentatively planned for the beginning of January, should that change, we’ll let you know.
Jan. 15th - 31st
Jan. 31st Feb. 28th
Jan. 31st – March 30th
Feb. 28th – July 31st
May 30th – June 30th
Ongoing
Notes: Footnote: Tentatively planned for the beginning of January, should that change, we’ll let you know.

## Slide 8
Approvals
Provide input in the approval process.
Validation
Validation of content once it has been moved to the
new site.
Requirements
Gather marketing and design requirements from colleges and departments.
Templates
Collect feedback on the University content template needs and report back.
Audiences
Identify audiences to target with specific content.
Alignment
Understand how the individual website needs fit into the overall University Strategy.
Collaboration Opportunities
Implementation partner will collect requirements through interviews, and ensure approvals by key stakeholders.
UTA
Implementation Partner
Notes: Involvement through Interviews | Dept. & Stakeholder Engagement
Left Side – Imp. Partner will collect that info through requirements, templates, and audiences
Right Side – UTA’s responsibility throughout the process
Implementation Partner will interview depts. To gather req. based on their needs and come up with standard templates to be used across the University
How is my input going to be reflected in this process? All folks who provide input in the Imp. Partner interview process need to be identified now

## Slide 9
Increase Student
Enrollment & Retention
Improve Brand
Recognition
Improve
Marketability
Optimize Navigation & Search
Decrease Custom
Development
Reduce
Resource Time
Enhanced
Audience Personalization
Improve Usability
Intended Business Outcomes
By improving the UTA website, we will achieve several key business outcomes.

## Slide 10
Project Advocates
Please email WebResdesignTeam@uta.edu with the senior-level project advocates from your college or department.
01
02
03
04
05
06
Must be a project advocate
Must understand marketing needs & target audiences to attract
Must be an effective change agent
Must be committed to removing obstacles
Must be a decision-maker within the college
Must be at a senior leadership level within the college
We want to ensure going forward that the team has the authority to make decisions and remove barriers. The POC’s and Project Advocates may be the same individual. If they are not, please provide an updated contact that we can work collaboratively with on this project.
Notes: The main POC is above the Web Captain
Web Captains will be responsible for maintaining the content for the colleges.
As soon as we have the signed contract, and understand the priority of which college is going to go first. Once we know that email it to webredesignuta.edu or Deepika

## Slide 11
Review Key Objectives
Understand involvement needed
Provide status updates on Project
Set expectation for the coming months
Collect feedback on the design